## Slide 1: IGTF, WLCG, EGI and SHA-2 (and RFC proxies)
David Kelsey (STFC-RAL and WLCG)
TAGPMA meeting, Panama City
Aug 2012

## Slide 2: Overview
SHA-2 at IGTF All Hands – Karlsruhe May 2012
WLCG status
  And subsequent discussion
EGI status
IGTF ongoing Risk Analysis
Many thanks to David Groep and Maarten Litmaath for most of the material

## Slide 3: SHA-2 @ IGTF All Hands May 2012
From David Groep’s summary of the meeting
The SHA-1 risk assessment is ongoing (see later)
Clear that, especially on the software and RP side, more testing needs to be done in order to estimate the risks of disrupting the infrastructure and the impact of moving to SHA-2 now
However, the only real way of finding out which things break, is by actually doing it
  moving early and having the software 'break' in Jan 2013 may in the long run cause less pain for the users than waiting until the last moment and then having to hurry
  and be off-line for weeks on end while we try to reconstruct the trust fabric

## Slide 4: IGTF All Hands (2)
Agreed action items for the CAs
ALL IGTF CAs should have or get the capability of issuing SHA-2 based certificates
All CAs MUST implement this a.s.a.p, and REPORT on the implementation of SHA-2 issuing capabilities by October 1, 2012
This implementation of SHA-2 should encompass BOTH end-entity certs AND CRLs
CAs should schedule to start issuing SHA-2 based certs by January 1, 2013 (only if by December 2012 it is clear that everything will still break in more than one infrastructure may some CAs consider not moving)

## Slide 5: IGTF All Hands (3)
There should be user explanatory documents describing the move to SHA-2
From Jan 2013 onwards, users SHOULD have the capability of requesting SHA-2 based certs from all CAs
CAs MAY consider shortening the validity period for EECs that are still SHA-1 based after 1-1-2013, so that the sunset date for SHA-1 (March 2014) is maintained. This will also encourage users to move to SHA-2
Since software should accept at least SHA‐256 and SHA-512 out of the SHA-2 family of hashes - to ensure that will happen, some CAs should use SHA-256 and others SHA-512, so there will and should be no IGTF guidance as to which one to choose

## Slide 6: IGTF All Hands (4)
Action items for RPs
the actual use of SHA-2 certs and CAs should be tested for every software release from now
  EGI should do the certification and Staged Roll-out of their UMD 2.0 distribution with SHA-2 based certificates
  The EGI RT ticket #3078 has been updated for this issue
Jules Wolfrat will similarly collect this info from PRACE-RI and its software providers
At least SHA-256 and SHA-512 should be tested
There are 'test CAs' available for the certification process (e.g. the OpenID based one by NCSA which is already in the experimental IGTF distribution area)
  there are several IGTF CAs that will be willing to issue dedicated test certs off their production instance

## Slide 7: WLCG status
See following slides from Maarten Litmaath about WLCG situation
SHA-2 and the move to use of RFC proxies

## Slide 8: Update on SHA-2 and RFC proxy support
GDB
2012-07-11
Maarten Litmaath
CERN

## Slide 9: Reminder - the problem
IGTF would like CAs to move from SHA-1 to SHA-2 signatures ASAP, to anticipate concerns about the long-term safety of the former
  See https://twiki.grid.iu.edu/bin/view/Security/HashAlgorithms
For WLCG this currently implies using RFC proxies instead of the Globus legacy proxies in use today
  See Jan GDB presentation for detailed explanation
Switching to using the EMI Common Authentication Library (CANL) may help here: supports SHA-2 with legacy proxies
  Will be investigated by the dCache team
    GSI based delegation not yet supported, should not be hard
  Also BeStMan might use it then

## Slide 10: IGTF plans
EUGridPMA/IGTF discussed the matter at various meetings
  https://www.eugridpma.org/meetings/2012-01/summary.txt
Quote:
  “The date by which SHA-2 production certs may be issued will be NO LATER than January 2013 (and it is likely we will RECOMMEND CAs to move then, since it will take another 395 days to get rid of SHA-1 in a reasonable way)”
That would give us 5 months to get ready for RFC and SHA-2
  Looks impossible, in particular now that this year’s LHC run will be extended a few months into 2013 !
    Neither experiments nor sites will want to rock the boat …
A Plan B would be desirable  read on …

## Slide 11: Current state of affairs
There are various pieces of middleware and experiment-ware that need to be made ready for SHA-2 or RFC proxy support
  SHA-2: dCache, BeStMan (RFC proxies already supported by these)
  RFC: Argus, CREAM, WMS, DIRAC, …
  Central EGI/OSG/… services
  https://twiki.cern.ch/twiki/bin/view/LCG/RFCproxySHA2support
    EGI Operations will help with the assessment
All EMI-2 products (released May 21) should support RFC proxies
  WMS not yet available
  Very little uptake so far
  Also SHA-2 should be supported, except for dCache – verified?
It may be many weeks before the affected products can be endorsed by UMD for generic deployment on EGI sites
  EMI-2 is a major release with many changes
OSG did not report additional constraints for their MW

## Slide 12: Updated phases and milestones (1)
1. Deployment of SW supporting RFC proxies
  Proxy usage:
    Legacy
    RFC  only in special tests
    SHA-2  only in special tests
  SW supports:
    Legacy
    RFC  maybe
    SHA-2  maybe
  Milestone:
    All deployed SW supports RFC proxies  summer 2013 ?
  Additional goal:
    All deployed SW supports SHA-2, except dCache and BeStMan  summer 2013 ?

## Slide 13: Updated phases and milestones (2)
2. Switch to RFC proxies  summer 2013 ?
3. Upgrade dCache and BeStMan
  Proxy usage:
    RFC
    SHA-2  only in special tests
  SW supports:
    RFC
    SHA-2  maybe
  Milestone:
    All deployed SW supports SHA-2  autumn 2013 ?
4. Introduce SHA-2 CAs  Jan 2014 ?
  Plan B ?!

## Slide 14: Plan B proposal
Introduce a new, short-lived WLCG catch-all CA
  It would issue SHA-1 certificates to any WLCG member whose CA no longer supports SHA-1 for new certificates
    Name space “*”
    Users
    Hosts, services
  Its own cert would be distributed in addition to the IGTF CAs
    As used to be done for the FNAL KCA
  Its lifetime would be 1 or 2 years, just to bridge the gap
  It would need to be in place before Jan 2013
    Unless IGTF shift their timeline
  A significant effort …
Our RFC and SHA-2 conversion efforts continue in parallel

## Slide 15: Discussion WLCG – EUGridPMA since 11 July 2012
Extension of WLCG running into 2013
  And then the data analysis and summer conferences
Lots of concern about a WLCG Plan B
  Non-unique names and clashes
    Lots of vetting to be done by WLCG
  Risk to other EGI communities
  EGI UMD 2.0 should be installed asap
  Whatever happens we must work together and avoid a Plan B
General agreement that the ability for users still to request SHA-1 certs during 2013 is essential

## Slide 16: EGI/WLCG Middleware releases
gLite 3.2 – end of security support ranges from 30/4/12 to 31/10/12 depending on the component
EMI 1 – end of security support 30/4/13
EMI 2 – first released 21/5/12
UMD 2.0 – the EGI middleware – rel. 2/7/12
  But no Workload Management
UMD 2.1 – first with WMS – rel. 6/8/12

## Slide 17: EGI and SHA-2
A document has been prepared (v1.1, Aug 2012)
  https://documents.egi.eu/document/1291
EGI Action plan
  SHA-2 readiness matrix (tech providers)
  SHA-2 compliance validation (during provisioning)
  Production testing of infrastructure (CSIRT)
  Assessment of impact on Users (Portals, tools etc)
Review after EUGridPMA Sep 2012 meeting

## Slide 18: IGTF SHA-1 risk assessment
See slides shown by David Groep at the IGTF All Hands meeting (May 2012)
A document (V0.3) came out of All Hands (link on All Hands agenda)
several new elements were identified and added to the ToC
We now need active contributors that write substantive elements of the actual risk assessment
  in section 4, detailing the course of action for the IGTF and the CAs
    what will be done once SHA-1 is broken, and what actions do the CAs need to take?
  in section 5, detailing the impact on the operational (grid) infrastructure
    which elements are likely to break when we (suddenly or scheduled) move to SHA-2, and how will RPs and subscribers be impacted?
  in section 6 (new): which elements need to be tested beforehand?

## Slide 19: Discussion